European Organisation for Technical Approvals

Europäische Organisation für Technische Zulassungen

Organisation Européenne pour l’Agrément Technique

# CONSTRUCT 08/824

STATE OF PLAY No 24 OF WORK IN RELATION TO

EUROPEAN TECHNICAL APPROVALS

Situation 03 November 2008

- REQUESTS

So far EOTA has introduced 457 requests to the EC services under the form of 84 request Lists.

It concerns in reality product areas for which the EC is invited to indicate or confirm, in conformity with the principles of Article 8 of the CPD, whether or not these areas are suitable for ETAs.

Those 457 areas regroup more than 1400 ETA requests or industry interests.

53 have meanwhile been withdrawn by the manufacturers themselves or combined with others and for 49 others the EC services indicated that they were not suitable for ETAs (covered by CEN, suitable for List of Art. 4.5 of the CPD or products not considered as covered by the CPD). The remaining 356 areas are still considered activated.

New areas are under development and will soon be presented to CEN and SCC consultation and EC endorsement or to the EC services for confirmation, as appropriate. This will in future be done with a set of renewed EOTA demand formats, better adjusted to suit the exact provisions of the CPD and the EC Decision on the Common Procedural Rules for the granting and issuing of ETAs.

- ETAGs

Of the 356 active areas, 36 items have been introduced into the process for an ETAG, mandating included. EOTA received the final mandates for all these subjects and all related AoC decisions have now been published.

All answers to these mandates have been sent, as final workprogrammes, to the EC services for their endorsement:

- for the one on Inverted roof insulation kits, sent on 19/02/2007 to the EC services, comments have been expressed by the EC services on 30/03/2007 and these have been handled in a new version sent to the EC services on 11/10/2007, so far however without EC reaction;

- for the mandate on Pins for structural joints, now called Dowels, a first workprogramme had been sent in 2003; an amended version has been sent on 08/09/2006, so far still without EC reaction.

Since the latest status report to the SCC meeting in May 2008, the following ETAGs or Parts have still not been endorsed by the EC services or handled further, although finalised at EOTA level and sent to the EC for the SCC consultation during this period or earlier:

- ETAG 022, Watertight covering kits for wet room walls and or floors, Part 2 (Flexible sheets); sent to the EC services on 07/12/2006: comments received from the EC services by letter of 12/02/2007 and handled by the relevant EOTA WG; new version sent to the EC services for possible SCC consultation on 11/04/2007; new cover page sent on 11/05/2007; still no SCC consultation;

- ETAG 022, Watertight covering kits for wet room walls and or floors, Part 3 (Inherently watertight boards); sent to the EC services on 27/03/2008; put in MS consultation on 02/07/08 till 29/08/2008; no EC feedback yet;

- ETAG 026, Fire stopping and fire sealing products, Part 4 (Reactive and mechanical air transfer grilles): sent to the EC services on 04/08/2008; still no SCC consultation;

- ETAG 028, Fire retardant products: endorsed at EOTA level (ExCom) on 14 -15/03/2007; sent to the EC services on 25/03/2007; EC comments received on 19/06/2007; handled by the WG; new version endorsed by EOTA and sent to the EC services on 09/11/2007 for SCC consultation; put in SCC consultation on 02/07/08 till 29/08/08; no EC feedback yet;

- ETAG 029, Metal injection anchors for use in masonry: endorsed at EOTA level and sent to the EC services on 25/03/2007; EC comments received and handled by the WG; new version endorsed by EOTA and sent to the EC services on 11/10/2007 for SCC consultation; still no SCC consultation;

- ETAG 031, Inverted roof insulation kits, Part 1 (General): endorsed at EOTA level and sent to the EC services on 25/03/2007; EC comments received on 19/06/2007 and sent to the WG for handling; new version endorsed by EOTA and sent to the EC services on 20/11/2007 for SCC consultation; still no SCC consultation;

- ETAG 031, Inverted roof insulation kits, Part 2 (Insulation with protective finishing): endorsed at EOTA level and sent to the EC services on 19/07/2007; EC comments received on 26/07/2007 and on 14/09/2007; comments handled by the WG; new version endorsed by EOTA and sent to the EC services on 20/11/2007 for SCC consultation; no SCC consultation yet;

- ETAG 033, Liquid applied bridgedeck waterproofing kits: endorsed at EOTA level and sent to the EC services on 27/03/2008; put in SCC consultation on 02/07/2008 till 29/08/2008; no EC feedback yet;

- ETAG 034,: Kits for External Wall Claddings, Part 1: Ventilated Cladding Elements and Associated Fixing Devices and Part 2: Cladding Elements, Associated Fixing Devices, Subframe and possible Insulation layer: ETAG Parts endorsed by ExCom in written procedure (deadline 27/03/2008); sent to the EC on 11/04/2008; put in SCC consultation on 02/07/2008 till 29/08/2008; no EC feedback yet;

- ETAG 035, Ultra thin layer Asphalt Concrete: endorsed by the ExCom in written procedure (deadline 19/07/2008); sent to the EC services on 04/08/2008 for SCC consultation; still no SCC consultation.

Annex 1 to the present report indicates the main steps achieved or to be achieved for each of the ETAGs or Parts thereof.

Annex 3 to the present report indicates the steps related to the Commission Decisions of the relevant AoC procedure for ETAGs, as far as known to EOTA.

It should be noted that EOTA continues to put the English reference version of all endorsed ETAGs on its website (www.eota.eu), with a free consultation to the user (pdf format). Links with the websites of those EOTA members, storing their own language version(s) of these ETAGs, are operational (e.g. for French, German, Polish, Slovak or Czech versions).

According to the procedural handling of Progress Files (amendments to ETAGs), clearly fixed by the endorsed document CONSTRUCT 02/585Rev2, the following progress should be reported:

- Amendment of ETAG 001, Metal Anchors for use in Concrete, Annex C: Endorsed by ExCom in written consultation (deadline 13/03/2008); sent to the EC services for SCC consultation on 11/04/2008; put in SCC consultation on 02/07/2008 till 29/08/2008; no EC feedback yet;

- Amendment of ETAG 002, Structural Sealant Glazing Systems: sent to the EC services on 15/02/2006 for SCC consultation; Member States comments received on 23/06/2006 and still in the process to be handled by EOTA (reformulation of certain test programmes and considerations on different ways of bringing the products on the market in different countries);

- Amendment of ETAG 003, Internal Partition Kits: sent to the EC services on 15/02/2006 for SCC consultation; Member States comments received on 23/06/2006 and nearly ready at EOTA level (handling of dangerous substances);

- Amendment of ETAG 004, External Thermal Insulation Composite Systems: Endorsed by the ExCom in written consultation (deadline 16/05/2008); sent to the EC services on 17/06/2008; still no SCC consultation yet;

- Amendment of ETAG 006, Systems of mechanically fastened flexible roof waterproofing membranes: endorsed by EOTA and sent to the EC services on 19/07/2007 for SCC consultation; still no SCC consultation yet;

- Amendment of ETAG 018, Fire Protective Products, Part 4: sent to the EC services on 15/02/2006 for SCC consultation; Member States comments received on 23/06/2006; meanwhile a second amendment has been worked out at EOTA level; a new version combining both amendments has been endorsed at EOTA level and sent to the EC services on 18/12/2006 and put in SCC consultation on 27/02/2007; comments received from UK and Finland by EC letter of 30/04/2007 and have been sent to the WG for handling; new version endorsed by EOTA on 04/01/08 and sent to the EC services on 24/01/08; put in SCC consultation on 02/07/2008 till 29/08/2008; no EC feedback yet.

.

Further Progress Files have been initiated for the ETAGs on Metal Anchors for use in Concrete (see below), Plastic Anchors for use in ETICS, ETICS, Cold storage building kits, Prefabricated stair kits, Timber frame building kits and Log building kits, Three-dimensional nailing plates and Fire protective products, Part 2, but the fast progress was for some of them substantially hindered by the unilateral decision of the EC to suppress any financial support to new grant agreements for EOTA in 2007 and the still existing uncertainty over the financial possibilities for 2008.

Regarding the progress file for the ETAG 018, Part 2 (Fire protective products), the finalisation of this ETAG at EOTA level depends totally from the necessary amendment of the Commission Decision 2000/367/EC, amended by Decision 2003/629/EC, in order to take account of the modifications in the series of standards EN 13381, which are at present not mentioned in this Decision for the classification of the resistance to fire performance. Furthermore the same Decision will also have to be modified, in order to allow a classification for certain product subfamilies of Fire stopping and sealing products, not yet mentioned in the Decision (air transfer grilles and cavity barriers): see CONSTRUCT 08/830.

The SCC has earlier been informed that EOTA had introduced two demands for amendment of relevant ETAG mandates, respectively for the ETAG 001, Metal Anchors for use in concrete, (incorporation of ER2 and 3) and ETAG 004, ETICS, (incorporation of ER5), following awareness of the Approval Bodies of existing national regulations on these issues in some Member States: see CONSTRUCT 08/833 and 08/834 respectively.

- ETAs ACCORDING TO THE PROCEDURE OF ART. 9.2 OF THE CPD

So far the EC services have given to EOTA a green light for 270 Art. 9.2 procedures after the SCC consultation required by the articles 8.2a or 8.3 of the CPD or have confirmed the EOTA proposal for application of article 8.2b as required by the CPR.

The progress on these 270 items is listed in Annex 2. 132 CUAPs or their amendments have already been endorsed and finalised, whilst others are in finalisation stage. As can be seen on the EOTA website, 240 ETAs have now been issued as a result of this procedure (situation 03/11/08) and others will follow soon. It should also be recorded that 33 items have meanwhile been withdrawn by the manufacturer introducing the request.

The relevant A/C decisions for these items have been indicated by the EC services.

- PENDING ITEMS

Up to List 84, no items are at present any longer in CEN consultation whilst 51 others are still pending at EC level, awaiting a clear decision from the EC whether they should be covered by EOTA or by CEN and whether it concerns ETAs with or without Guideline. Those in application of article 8.2a or 8.3 should have been presented for SCC consultation in writing, through the special CIRCA site for ETA requests. Those in application of article 8.2b are awaiting simple confirmation from the EC services. Outcomes from this EC decision after SCC consultation or EC confirmation are however at present seriously delayed, resulting in frequent complaints of manufacturers, who perceive this as a temporarily blocking of their CE marking route.

The final result (EC decision or confirmation) will, as in the past, be found on the CIRCA site for ETA requests, section “external consultation”, subpart “finalised subjects”, and is usually confirmed by an EC letter to EOTA.

- ISSUED ETAs

Following the previous described activities,  1330 ETAs and  463 amendments/revisions/renewals to ETAs had been issued on 03/11/08: 431 in the sector of the ETAG “Metal Anchors for Use in Concrete” according to ETAG 001, 28 in the sector of the ETAG 002 “Structural Sealant Glazing Systems”,  18  in the sector of the ETAG 003 “Internal Partition Kits”, 299 in the sector of ETAG 004 “ETICS”, 74 in the area of ETAG 005 “Liquid Applied Waterproofing Systems for Roofs”, 41  in the area of ETAG 006 “Mechanically fastened waterproofing membranes”, 17  in the sector of ETAG 007 “Timber Frame Building Kits”, 19  in the sector of ETAG 008 “Prefabricated Stair Kits”,  21  in the sector of ETAG 009 “Shuttering hollow blocks”, 14  in the sector of ETAG 011 “Light Composite Wood-based Beams”, 7  in the sector of ETAG 012 “ Log Building Kits”,  22 in the area of ETAG 013 “Post tensioning Systems”, 38  in the sector of the ETAG 014 “Plastic Anchors for use in ETICS”, 39 in the sector of ETAG 015 “Three-dimensional Nailing Plates”,  2 in the sector of ETAG 016 “Light weight panels”, 1 in the sector of ETAG 017 “Vetures kits”, 14  in the sector of ETAG 018  “Fire Protective Products”, 2 in the sector of  ETAG 019 “Stressed Skin Panels” and 3 in the sector of ETAG 020 “Plastic anchors”.

Two hundred-forty ETAs have been issued according to the 9.2 procedure.

(see for up-to-date situation on all valid ETAs : website of EOTA: www.eota.eu)

More than 200 draft ETAs or amendments/revisions/renewals are in the process of being issued, the two months EOTA commenting period, according to Article 3.2.5 of the EOTA Common Procedural Rules, being running or finalised.

- GENERAL ISSUES

EOTA has now 44 members of 26 EEA countries, but is expected to welcome its 45th member at the next PM meeting in November (EMPA – Switzerland). For the actual list of Approval Bodies, see the EOTA website.

Following the enlargement of the EU, EOTA is still waiting for the nomination of Approval Bodies from Romania and Bulgaria.

As the SCC members may remember, a Commission Decision laying down the basis for a new EC-EOTA Framework Partnership Agreement, EOTA received from the EC services in November 2005 this new FA for signature. The FA has finally been signed by the parties on 24/05/2006. A similar FA has been signed with EFTA.

Following this Framework Agreement, 5 projects have been introduced for funding (25%) to the EC services on 11/09/2006. These five grant agreements have been signed on 20/12/2006.

Six new proposals for grant agreements have been prepared by EOTA and introduced in October 2007 to the EC services, but have not been concluded, the EC services having decided not to sign new ones with EOTA in the 2007 budget exercise. The situation is still unclear with respect to the EC 2008 budget exercise.