European Organisation for Technical Approvals

Europäische Organisation für Technische Zulassungen

Organisation Européenne pour l’Agrément Technique

# CONSTRUCT 09/865

STATE OF PLAY No 26 OF WORK IN RELATION TO

EUROPEAN TECHNICAL APPROVALS

Situation 18/01/2010

Executive summary

- Nearly 1800 ETAs issued, renewals not included

  - 1479 following 25 of the 27 already endorsed ETAGs

  - 315 following the 347 green lights for Article 9.2 procedures

  - these ETAs have been issued so far by the members of 17 of the 27 countries represented in EOTA, although the geographical repartition throughout Europe is fastly improving over the last 3 years

- Some 460 draft ETAs and renewals are at present in issuing process.

- Ten new ETAGs or parts thereof waiting in EC endorsement process, which is delayed due to EC comments received after SCC consultation.

- Seven Progress files introduced to the EC services without reaction for endorsement.

- New EOTA requests handled substantially faster internally in EOTA and at EC level but delays due to slow CEN consultation

- No new financial EC support for work already engaged since 2007.

- Plans for special activities during the next six months handled in a separate section

- REQUESTS

So far EOTA has introduced 497 requests to the EC services under the form of 86 request Lists.

It concerns product areas for which the EC is invited to indicate or confirm, in conformity with the principles of Article 8 of the CPD, whether or not these areas are suitable for ETAs.

Those areas regroup more than 2000 industry interests.

53 have meanwhile been withdrawn by the manufacturers themselves or combined with others and for 51 others the EC services indicated that they were not suitable for ETAs (covered by CEN, suitable for List of Art. 4.5 of the CPD or products not considered as covered by the CPD). The remaining 394 areas are still considered activated.

New areas are under development and will soon be presented to CEN and SCC consultation and EC endorsement or to the EC services for confirmation, as appropriate, using the set of renewed EOTA demand formats, better adjusted to suit the exact provisions of the CPD and the EC Decision on the Common Procedural Rules for the granting and issuing of ETAs.

- ETAGs

Of the 394 active areas, 36 items have been introduced into the process for an ETAG, mandating included. EOTA received the final mandates for all these subjects and all related AoC decisions have now been published.

All answers to these mandates have been sent, as final workprogrammes, to the EC services for their endorsement:

- for the mandate on Pins for structural joints, now called Dowels, a first workprogramme had been sent in 2003; an amended version has been sent on 08/09/2006. EC comments have been received on 26/01/09 and sent to the WG for further handling.

- for Anchors, the EC services have sent the amended mandate for drafting the amendment to ETAG 001 to EOTA on 03/06/2009; the related workprogramme has been drafted by the WG and is now ready for EOTA endorsement before sending it to the EC services;

- for ETICS, the EC services have also sent the amended mandate for drafting a further amendment to ETAG 004 to EOTA; the related workprogramme has been worked by the WG and endorsed by the EOTA TB and is now ready to be sent to the EC services for endorsement.

Since the latest status report to the SCC meeting in June 2009, the following ETAGs or Parts have still not been endorsed by the EC services or handled further, although finalised at EOTA level and sent to the EC for the SCC consultation during this period or earlier:

- ETAG 022, Watertight covering kits for wet room walls and or floors, Part 2 (Flexible sheets); sent to the EC services on 07/12/2006: comments received from the EC services by letter of 12/02/2007 and handled by the relevant EOTA WG; new version sent to the EC services for possible SCC consultation on 11/04/2007; new cover page sent on 11/05/2007; Put in SCC consultation on 05/11/2008 with comments deadline 05/01/2009; MS comments and further EC comments have been received on 26/08/2009 and are now processed inside EOTA;

- ETAG 022, Watertight covering kits for wet room walls and or floors, Part 3 (Inherently watertight boards); sent to the EC services on 27/03/2008; put in MS consultation on 02/07/08 till 29/08/2008; MS reactions received by EC mail of 07/11/2008 and sent to the convenors for urgent handling by their WG (prepare a CHD). WG CHD sent to ExCom and TB for comments till 15/01/2009. Sent to EC on 24/02/09 for final endorsement. New EC comments received on 26/08/2009 and now processed within EOTA;

- ETAG 026, Fire stopping and fire sealing products, Part 4 (Reactive and mechanical air transfer grilles): sent to the EC services on 04/08/2008; put in SCC consultation till 05/01/09; SCC and New EC comments received on 02/10/2009 and now to be handled by the relevant EOTA WG;

- ETAG 028, Fire retardant products: endorsed at EOTA level (ExCom) on 14 -15/03/2007; sent to the EC services on 25/03/2007; EC comments received on 19/06/2007; handled by the WG; new version endorsed by EOTA and sent to the EC services on 09/11/2007 for SCC consultation; put in SCC consultation on 02/07/08 till 29/08/08; MS reactions received by EC mail of 07/11/2008 and sent to the convenors for urgent handling by their WG (prepare a CHD). WG CHD sent to ExCom and TB for comments till 15/01/2009. Sent to EC on 24/02/09 for final endorsement. New EC comments received on 05/10/2009 and being handled by the relevant EOTA WG;

- ETAG 029, Metal injection anchors for use in masonry: endorsed at EOTA level and sent to the EC services on 25/03/2007; EC comments received and handled by the WG; new version endorsed by EOTA and sent to the EC services on 11/10/2007 for SCC consultation; put in SCC consultation till 05/01/2009. MS  and further EC comments received on 25/09/2009 and handled by the relevant WG; comments handling ready to be endorsed by EOTA for sending to the EC in view of its final endorsement;

- ETAG 031, Inverted roof insulation kits, Part 1 (General): endorsed at EOTA level and sent to the EC services on 25/03/2007; EC comments received on 19/06/2007 and sent to the WG for handling; new version endorsed by EOTA and sent to the EC services on 20/11/2007 for SCC consultation; put in SCC consultation till 05/01/2009. MS and EC comments received and handled by the relevant WG;  comments handling ready to be endorsed by EOTA for sending to the EC in view of its final endorsement;

- ETAG 031, Inverted roof insulation kits, Part 2 (Insulation with protective finishing): endorsed at EOTA level and sent to the EC services on 19/07/2007; EC comments received on 26/07/2007 and on 14/09/2007; comments handled by the WG; new version endorsed by EOTA and sent to the EC services on 20/11/2007 for SCC consultation; put in SCC consultation till 05/01/2009. MS and EC comments received and handled by the relevant WG; comments handling ready to be endorsed by EOTA for sending to the EC in view of its final endorsement;

- ETAG 033, Liquid applied bridgedeck waterproofing kits: endorsed at EOTA level and sent to the EC services on 27/03/2008; put in SCC consultation on 02/07/2008 till 29/08/2008;  MS reactions received by EC mail of 07/11/2008 and sent to the convenors for urgent handling by their WG (prepare a CHD). WG CHD sent to ExCom and TB for comments till 11/02/2009. Sent to EC on 24/02/09 for final endorsement. New EC comments received on 12/10/2009 and sent to the WG for further handling;

- ETAG 034,: Kits for External Wall Claddings, Part 1: Ventilated Cladding Elements and Associated Fixing Devices and Part 2: Cladding Elements, Associated Fixing Devices, Subframe and possible Insulation layer: ETAG Parts endorsed by ExCom in written procedure (deadline 27/03/2008); sent to the EC on 11/04/2008; put in SCC consultation on 02/07/2008 till 29/08/2008; MS reactions received by EC mail of 07/11/2008 and sent to the convenor for urgent handling by its WG (prepare a CHD). CHD drafted and sent to parallel TB/ExCom enquiry on 15/04/2009, commenting deadline 15/05/2009. Endorsed at EOTA level and sent to EC services on 25/05/2009 for final EC endorsement. New EC comments received on 27/08/2009 and sent to the WG for further handling;

- ETAG 035, Ultra thin layer Asphalt Concrete: endorsed by the ExCom in written procedure (deadline 19/07/2008); sent to the EC services on 04/08/2008 for SCC consultation; put in SCC consultation till 05/01/2009. MS comments received on 25/09/2009 sent to the WG for further handling.

Annex 1 to the present report indicates the main steps achieved or to be achieved for each of the ETAGs or Parts thereof.

Annex 3 to the present report indicates the steps related to the Commission Decisions of the relevant AoC procedure for ETAGs, as far as known to EOTA.

It should be noted that EOTA continues to put the English reference version of all endorsed ETAGs on its website (www.eota.eu), with a free consultation to the user (pdf format). Links with the websites of those EOTA members, storing their own language version(s) of these ETAGs, are operational (e.g. for French, German, Polish, Slovak or Czech versions).

According to the procedural handling of Progress Files (amendments to ETAGs), clearly fixed by the endorsed document CONSTRUCT 02/585Rev2, the following progress should be reported:

- Amendment of ETAG 001, Metal Anchors for use in Concrete, Annex C: Endorsed by ExCom in written consultation (deadline 13/03/2008); sent to the EC services for SCC consultation on 11/04/2008; put in SCC consultation on 02/07/2008 till 29/08/2008; MS reactions received by EC mail of 07/11/2008 and sent to the convenor for urgent handling by its WG (prepare a CHD). WG CHD sent to ExCom and TB for comments till 12/02/2009. Sent to EC on 24/02/09 for final EC endorsement, so far without reaction.

- Amendment of ETAG 001, Metal Anchors for use in Concrete, Part 3 - Undercut anchors -  and Part 6 - Anchors for non-structural applications: Endorsed at EOTA level and sent to the EC services on 04/12/08; put in MS consultation till 02/03/2009; MS comments not yet received for possible further handling.

- Amendment of ETAG 002, Structural Sealant Glazing Systems: sent to the EC services on 15/02/2006 for SCC consultation; Member States comments received on 23/06/2006; consensus found between EOTA members on handling and amended draft sent to EC for final endorsement on 30/07/2009 and 28/08/2009, so far without reaction.

- Amendment of ETAG 003, Internal Partition Kits: sent to the EC services on 15/02/2006 for SCC consultation; Member States comments received on 23/06/2006 and nearly ready at EOTA level (handling of dangerous substances).

- Amendment of ETAG 004, External Thermal Insulation Composite Systems: Endorsed by the ExCom in written consultation (deadline 16/05/2008); sent to the EC services on 17/06/2008 and put in SCC consultation till 05/01/2009; MS comments not yet received for possible further handling.

- Amendment of ETAG 006, Systems of mechanically fastened flexible roof waterproofing membranes: endorsed by EOTA and sent to the EC services on 19/07/2007 for SCC consultation; put in SCC consultation till 05/01/2009; MS comments not yet received for possible further handling.

- Amendment of ETAG 007 and 012, regrouped as Timber building kits: Endorsed by ExCom in written procedure and sent to the EC on 18/01/2010.

- Amendment of ETAG 014, Plastic anchors for fixing ETICS: Endorsed by ExCom in written procedure and sent to the EC on 04/12/2008. Put in SCC consultation till 02/03/2009. MS comments not yet received for possible further handling.

- Amendment of ETAG 018, Fire Protective Products, Part 4: sent to the EC services on 15/02/2006 for SCC consultation; Member States comments received on 23/06/2006; meanwhile a second amendment has been worked out at EOTA level; a new version combining both amendments has been endorsed at EOTA level and sent to the EC services on 18/12/2006 and put in SCC consultation on 27/02/2007; comments received from UK and Finland by EC letter of 30/04/2007 and have been sent to the WG for handling; new version endorsed by EOTA on 04/01/08 and sent to the EC services on 24/01/08; put in SCC consultation on 02/07/2008 till 29/08/2008; MS reactions received by EC mail of 07/11/2008 and sent to the convenor for handling by its WG (prepare a CHD). CHD finalized by the WG and sent to parallel TB/ExCom enquiry on 04/05/2009 with commenting deadline 25/05/09. Sent to EC services on 26/05/09 for final EC endorsement, so far without reaction.

Further Progress Files have been initiated for the ETAGs on Metal Anchors for use in Concrete, ETICS, Cold storage building kits, Prefabricated stair kits, Three-dimensional nailing plates and Fire sealing, Fire stopping, Fire sealing and Fire protective products.

Regarding the progress file for the ETAG 026, Part 5 (Fire sealing and stopping products – cavity barriers), the finalisation of this ETAG at EOTA level still depends totally from the necessary amendment of the Commission Decision 2000/367/EC, amended by Decision 2003/629/EC (see CONSTRUCT 09/846), Decision not yet published by the EC services.

- ETAs ACCORDING TO THE PROCEDURE OF ART. 9.2 OF THE CPD

So far the EC services have given to EOTA a green light for 347 Art. 9.2 procedures after the SCC consultation required by the articles 8.2a or 8.3 of the CPD or have confirmed the EOTA proposal for application of article 8.2b as required by the CPR.

The progress on these items is listed in Annex 2. 162 CUAPs or their amendments have already been endorsed and finalised, whilst others are in finalisation stage. As can be seen on the EOTA website, 315 ETAs have been issued as a result of this procedure (situation 31/12/09) and others will follow soon. It should also be recorded that 40 items have meanwhile been withdrawn by the manufacturer introducing the request.

The relevant A/C decisions for these items have been indicated by the EC services.

- EOTA REQUESTS in PROGRESS

In total 18 EOTA Requests are at present (18/01/2010) in progress at EC and/or CEN level, awaiting a clear decision from the EC whether they should be covered by EOTA or by CEN and whether it concerns ETAs with or without Guideline. Most of those introduced by EOTA in application of article 8.2a or 8.3 have been or are presented for SCC consultation in writing, through the special CIRCA site for EOTA requests. Those in application of article 8.2b are awaiting confirmation from the EC services. For some others EOTA was requested to send additional clarifications to the EC services.

The final result (EC decision or confirmation) will, as in the past, be found on the CIRCA site for EOTA requests, section “external consultation”, subpart “finalised subjects”, and is usually confirmed by an EC letter to EOTA.

- ISSUED ETAs

Following the previous described activities, 1794 ETAs and  770 amendments/revisions/renewals to ETAs had been issued on 31/12/09: 532 in the sector of the ETAG “Metal Anchors for Use in Concrete” according to ETAG 001, 33 in the sector of the ETAG 002 “Structural Sealant Glazing Systems”,  26  in the sector of the ETAG 003 “Internal Partition Kits”, 431 in the sector of ETAG 004 “ETICS”, 99 in the area of ETAG 005 “Liquid Applied Waterproofing Systems for Roofs”, 53 in the area of ETAG 006 “Mechanically fastened waterproofing membranes”, 22  in the sector of ETAG 007 “Timber Frame Building Kits”, 27  in the sector of ETAG 008 “Prefabricated Stair Kits”,  27  in the sector of ETAG 009 “Shuttering hollow blocks”, 15  in the sector of ETAG 011 “Light Composite Wood-based Beams”, 9  in the sector of ETAG 012 “ Log Building Kits”,  28 in the area of ETAG 013 “Post tensioning Systems”, 52  in the sector of the ETAG 014 “Plastic Anchors for use in ETICS”, 71 in the sector of ETAG 015 “Three-dimensional Nailing Plates”, 3 in the sector of ETAG 016 “Light weight panels”, 2 in the sector of ETAG 017 “Vetures kits”, 19  in the sector of ETAG 018  “Fire Protective Products”, 2 in the sector of  ETAG 019 “Stressed Skin Panels”, 7 in the sector of ETAG 020 “Plastic anchors”, 1 in the sector of ETAG 021 “Kits for prefabricated cold storage building kits”, 11 in the sector of ETAG 022 “Watertight coverings for bathroom walls and kits”, 3 in the sector of ETAG 023 “Prefabricated Building units”, 1 in the sector of ETAG 025 “Metal frame building kits” , 1 in the sector of ETAG 026 “Fire Stopping and Fire Sealing products” and 4 in the sector of ETAG 027 “Falling rock protection kits”.

Three hundred and fifteen ETAs have been issued according to the 9.2 procedure.

(see for up-to-date situation on all valid ETAs : website of EOTA: www.eota.eu)

More than 450 draft ETAs or amendments/revisions/renewals are in the process of being issued, the two months EOTA commenting period, according to Article 3.2.5 of the EOTA Common Procedural Rules, being running or finalised.

The table below shows the geographical repartition of the ETAs issued so far (without renewals).

| ABs from Country | Till 2005 | 2006 | 2007 | 2008 | 2009 |
| --- | --- | --- | --- | --- | --- |
| Austria | 75 | 29 | 23 | 20 | 26 |
| Belgium | 5 | 5 | 16 | 15 | 11 |
| Cyprus |  |  |  |  |  |
| Czech Rep. | 5 | 10 | 42 | 21 | 32 |
| Denmark | 4 | 5 | 10 | 26 | 26 |
| Estonia | 0 |  |  |  |  |
| Finland | 14 | 3 | 3 | 11 | 7 |
| France | 78 | 51 | 25 | 96 | 53 |
| Germany | 239 | 130 | 93 | 106 | 126 |
| Greece | 0 |  |  |  |  |
| Hungary | 0 |  |  |  |  |
| Iceland | 0 |  |  |  |  |
| Ireland | 0 |  |  |  |  |
| Italy | 5 | 8 | 7 | 15 | 16 |
| Latvia | 0 |  |  |  |  |
| Lithuania | 0 |  | 1 | 1 | 2 |
| Luxemburg | 0 |  |  |  |  |
| Netherland | 6 | 4 | 14 | 7 | 19 |
| Norway | 5 |  | 2 | 4 |  |
| Poland | 0 | 9 | 7 | 13 | 23 |
| Portugal | 0 |  |  |  |  |
| Slovak rep. | 0 | 2 |  | 13 | 26 |
| Slovenia | 4 | 3 | 4 | 3 | 7 |
| Spain | 9 | 16 | 19 | 9 | 15 |
| Sweden | 4 | 4 | 1 | 1 |  |
| Switzerland | 0 |  |  |  |  |
| UK | 9 | 10 | 5 | 7 | 15 |
|  | 462 | 289 | 272 | 368 | 404 |

- GENERAL ISSUES

EOTA has now 45 members of 27 EEA countries.

For Belgium the original member (DGV/DAS) has withdrawn its membership and is now replaced by UBAtc.

For Finland, VTT has been replaced by VTT Expert Services Oy

For the actual list of Approval Bodies, see the EOTA website.

Following the enlargement of the EU, EOTA is still waiting for the nomination of Approval Bodies from Romania and Bulgaria.

It has also to be recorded that the Estonian and Icelandic members (TUT and NMI respectively) were not able to fulfil their financial obligations over 2009.

Member States should be made aware that the EOTA Plenary Meeting of July 2009 nominated Mr Rainer Mikulits, OIB – Austria, as Treasurer for the remaining part of two year nomination period of Mr Symington, BBA-UK, as already announced in the report of June 2009. Furthermore Mr Santiago del Pozo, ITeC – Spain, was nominated as new TB chairman, in replacement of Mrs Tworek who had to resign.

At financial level it has to be mentioned that the EC decided at the end of 2009 not to fund the EOTA proposals introduced to the EC services in 2007 (6 proposals) and 2008 (1 proposal) for funding in the context of the existing EC-EOTA Framework Agreement.

- FUTURE PLANS

For the next six months, EOTA envisages the following special activities:

- hold a survey on the satisfaction level of the ETA holders

- a seminar will be organised with the stakeholders on how they perceive the role and content of ETAs

- negociations have already started with the EC services on a new EC-EOTA Framework Agreement, as the actual one ends in May 2010.